# Iterative and incremental development

Iterative and Incremental development is at the heart of a cyclic software development process developed in response to the weaknesses of the waterfall model. It starts with an initial planning and ends with deployment with the cyclic

An iterative development model

Iterative and incremental development are essential parts of the Rational Unified Process, Extreme Programming and generally the various agile software development frameworks.

It follows a similar process to the plan-do-check-act cycle of business process improvement.

## The basic idea

The basic idea behind the agile method is to develop a system through repeated cycles (iterative) and in smaller portions at a time (incremental), allowing software developers to take advantage of what was learned during development of earlier parts or versions of the system. Learning comes from both the development and use of the system, where possible key steps in the process start with a simple implementation of a subset of the software requirements and iteratively enhance the evolving versions until the full system is implemented. At each iteration, design modifications are made and new functional capabilities are added.

The procedure itself consists of the initialization step, the iteration step, and the Project Control List. The initialization step creates a base version of the system. The goal for this initial implementation is to create a product to which the user can react. It should offer a sampling of the key aspects of the problem and provide a solution that is simple enough to understand and implement easily. To guide the iteration process, a project control list is created that contains a record of all tasks that need to be performed. It includes such items as new features to be implemented and areas of redesign of the existing solution. The control list is constantly being revised as a result of the analysis phase.

The iteration involves the redesign and implementation of a task from the project control list, and the analysis of the current version of the system. The goal for the design and implementation of any iteration is to be simple, straightforward, and modular, supporting redesign at that stage or as a task added to the project control list. The level of design detail is not dictated by the interactive approach. In a light-weight iterative project the code may represent the major source of documentation of the system; however, in a critical iterative project a formal Software Design Document may be used. The analysis of an iteration is based upon user feedback, and the program analysis facilities available. It involves analysis of the structure, modularity, usability, reliability, efficiency, & achievement of goals. The project control list is modified in light of the analysis results.

Iterative development.

### Phases

Incremental development slices the system functionality into increments (portions). In each increment, a slice of functionality is delivered through cross-discipline work, from the requirements to the deployment. The unified process groups increments/iterations into phases: inception, elaboration, construction, and transition.

- Inception identifies project scope, requirements (functional and non-functional) and risks at a high level but in enough detail that work can be estimated.

- Elaboration delivers a working architecture that mitigates the top risks and fulfills the non-functional requirements.

- Construction incrementally fills-in the architecture with production-ready code produced from analysis, design, implementation, and testing of the functional requirements.

- Transition delivers the system into the production operating environment.

Each of the phases may be divided into 1 or more iterations, which are usually time-boxed rather than feature-boxed. Architects and analysts work one iteration ahead of developers and testers to keep their work-product backlog full.

### ]Usage

Many examples of early usage are provided in Craig Larman and Victor Basili's article "Iterative and Incremental Development: A Brief History"[1], with one of the earliest being NASA's 1960s Project Mercury.

Another is an "early and striking example of a major IID success is the very heart of NASA’s space shuttle software—the primary avionics software system, which FSD built from 1977 to 1980. The team applied IID in a series of 17 iterations over 31 months, averaging around eight weeks per iteration. Their motivation for avoiding the waterfall life cycle was that the shuttle program’s requirements changed during the software development process".

Some organizations, such as the US Department of Defense, have a preference for iterative methodologies, starting with MIL-STD-498 "clearly encouraging evolutionary acquisition and IID".

The current DoD Standard 5000.2, released in 2000, states a clear preference for IID: "There are two approaches, evolutionary and single step [waterfall], to full capability. An evolutionary approach is preferred. … [In this] approach, the ultimate capability delivered to the user is divided into two or more blocks, with increasing increments of capability...software development shall follow an iterative spiral development process in which continually expanding software versions are based on learning from earlier development." it can also be done in phases .

### Contrast with Waterfall development

Waterfall development completes the project-wide work-products of each discipline in one step before moving on to the next discipline in the next step. Business value is delivered all at once, and only at the very end of the project. Backtracking is possible in an iterative approach.

### Implementation guidelines

Guidelines that drive the implementation and analysis include:

- Any difficulty in design, coding and testing a modification should signal the need for redesign or re-coding.

- Modifications should fit easily into isolated and easy-to-find modules. If they do not, some redesign is possibly needed.

- Modifications to tables should be especially easy to make. If any table modification is not quickly and easily done, redesign is indicated.

- Modifications should become easier to make as the iterations progress. If they are not, there is a basic problem such as a design flaw or a proliferation of patches.

- Patches should normally be allowed to exist for only one or two iterations. Patches may be necessary to avoid redesigning during an implementation phase.

- The existing implementation should be analyzed frequently to determine how well it measures up to project goals.

- Program analysis facilities should be used whenever available to aid in the analysis of partial implementations.

- User reaction should be solicited and analyzed for indications of deficiencies in the current implementation.

### Inception Phase

The primary goals of the Inception phase are to achieve stakeholder consensus regarding the objectives for the project and to obtain funding. The major activities of the phase include:

- Define project scope. This includes defining, at a high level, what the system will do. Equally important is to define what the system will not do. This establishes the boundaries within which the team will operate. This usually tales the form of a list of high-level features and/or point form use cases.

- Estimate cost and schedule. At a high level, the schedule and cost for the project are estimated. General estimates are used for iterations in later phases, more specificity is used for the early iterations inElaboration. This should not be construed as meaning that the entire project is planned out at this point. As with all planning, those tasks that are to be completed in the near future are detailed more accurately and with greater confidence while tasks further down the line are understood to be estimates with larger margins of error. It has (finally) been recognized by most in the industry that it is not possible to schedule an entire project at its kick-off with any acceptable degree of confidence. The best that can be done is to plan for the near term accurately and the longer term as best as you can.

- Define risks. The risks to the project are first defined here. Risk management is important an AUP project. The list of risks is a living compilation that will change over time as risks are identified, mitigated, avoided and/or materialize and dealt with. Risks drive the management of the project, as the highest priority risks drive the scheduling of iterations. Higher priority risks, for example, are addressed in earlier iterations than lower priority risks.

- Determine project feasibility.  Your project must make sense from technical, operational, and business perspectives. In other words, you should be able to build it, once it's deployed you should be able to run it, and it should make economic sense to do these things.  If the your project isn't feasible, it should be cancelled.

- Prepare the project environment. This includes reserving workspace for the team, requesting the people that will be needed, obtaining hardware and software that are needed immediately, and compiling a list of anticipated hardware and software that will be needed later. In addition you will tailor the AUP to meet your team's exact needs.

To exit the Inception phase your team must pass the Lifecycle Objectives (LCO) milestone. The main issues are whether the team understands the scope of the effort sufficiently and whether the stakeholders wish to fund the project.  If the team passes this milestone the project moves to the Elaboration phase, otherwise the project may be re-directed or cancelled outright.

### Work By Discipline

| Discipline | Major Activities |
| --- | --- |
| Model | - Initial, high-level requirements modeling - Initial, high-level architectural modeling |
| Implementation | - Technical prototyping - User interface prototyping |
| Test | - Initial test planning - Review initial project management work products - Review initial models |
| Deployment | - Identify the potential release window - Begin high-level deployment planning |
| Configuration Management | - Setup the configuration environment - Put all work products under CM control |
| Project Management | - Start building the team - Build relationships with your project stakeholders - Determine project feasibility - Develop a high-level schedule for the entire project - Develop a detailed iteration plan for the upcoming iteration - Manage risk - Obtain stakeholder support and funding - Close out the phase |
| Environment | - Set up the working environment - Identify the project category |

(OR)

### Inception Phase

Inception is the smallest phase in the project, and ideally it should be quite short. If the Inception Phase is long then it may be an indication of excessive up-front specification, which is contrary to the spirit of the Unified Process.

The following are typical goals for the Inception phase.

- Establish a justification or business case for the project

- Establish the project scope and boundary conditions

- Outline the use cases and key requirements that will drive the design tradeoffs

- Outline one or more candidate architectures

- Identify risks

- Prepare a preliminary project schedule and cost estimate

The Lifecycle Objective Milestone marks the end of the Inception phase.

Develop an approximate vision of the system, make the business case, define the scope, and produce rough estimate for cost and schedule.

### Elaboration Phase

During the Elaboration phase the project team is expected to capture a healthy majority of the system requirements. However, the primary goals of Elaboration are to address known risk factors and to establish and validate the system architecture. Common processes undertaken in this phase include the creation of use case diagrams, conceptual diagrams (class diagrams with only basic notation) and package diagrams (architectural diagrams).

The architecture is validated primarily through the implementation of an Executable Architecture Baseline. This is a partial implementation of the system which includes the core, most architecturally significant, components. It is built in a series of small, timeboxed iterations. By the end of the Elaboration phase the system architecture must have stabilized and the executable architecture baseline must demonstrate that the architecture will support the key system functionality and exhibit the right behavior in terms of performance, scalability and cost.

The final Elaboration phase deliverable is a plan (including cost and schedule estimates) for the Construction phase. At this point the plan should be accurate and credible, since it should be based on the Elaboration phase experience and since significant risk factors should have been addressed during the Elaboration phase

### . Construction Phase

Construction is the largest phase in the project. In this phase the remainder of the system is built on the foundation laid in Elaboration. System features are implemented in a series of short, timeboxed iterations. Each iteration results in an executable release of the software. It is customary to write full text use cases during the construction phase and each one becomes the start of a new iteration. Common UML (Unified Modelling Language) diagrams used during this phase include Activity, Sequence, Collaboration, State (Transition) and Interaction Overview diagrams.

# Transmission line

This article is about the radio-frequency transmission line. For the power transmission line, see electric power transmission.

In communications and electronic engineering, a transmission line is a specialized cable designed to carry alternating current of radio frequency, that is, currents with a frequency high enough that their wave nature must be taken into account. Transmission lines are used for purposes such as connecting radio transmitters and receivers with their antennas, distributingcable television signals, and computer network connections.

## Explanation

## Ordinary electrical cables suffice to carry low frequency AC, such as mains power, which reverses direction 100 to 120 times per second (cycling 50 to 60 times per second). However, they cannot be used to carry currents in the radio frequency range or higher, which reverse direction millions to billions of times per second, because the energy tends to radiate off the cable as radio waves, causing power losses. Radio frequency currents also tend to reflect from discontinuities in the cable such as connectors, and travel back down the cable toward the source. These reflections act as bottlenecks, preventing the power from reaching the destination. Transmission lines use specialized construction such as precise conductor dimensions and spacing, and impedance matching, to carry electromagnetic signals with minimal reflections and power losses. Types of transmission line include ladder line, coaxial cable, dielectric slabs, stripline, optical fiber, and waveguides. The higher the frequency, the shorter are the waves in a transmission medium. Transmission lines must be used when the frequency is high enough that the wavelength of the waves begins to approach the length of the cable used. To conduct energy at frequencies above the radio range, such as millimeter waves, infrared, andlight, the waves become much smaller than the dimensions of the structures used to guide them, so transmission line techniques become inadequate and the methods of optics are used.

The theory of sound wave propagation is very similar mathematically to that of electromagnetic waves, so techniques from transmission line theory are also used to build structures to conduct acoustic waves; and these are also called transmission lines.

## Applicability

## In many electric circuits, the length of the wires connecting the components can for the most part be ignored. That is, the voltage on the wire at a given time can be assumed to be the same at all points. However, when the voltage changes in a time interval comparable to the time it takes for the signal to travel down the wire, the length becomes important and the wire must be treated as a transmission line. Stated another way, the length of the wire is important when the signal includes frequency components with corresponding wavelengthscomparable to or less than the length of the wire.

A common rule of thumb is that the cable or wire should be treated as a transmission line if the length is greater than 1/10 of the wavelength. At this length the phase delay and the interference of any reflections on the line become important and can lead to unpredictable behavior in systems which have not been carefully designed using transmission line theory.

# UML Component Diagram

## Overview:Component diagrams are different in terms of nature and behaviour. Component diagrams are used to model physical aspects of a system.

Now the question is what are these physical aspects? Physical aspects are the elements like executables, libraries, files, documents etc which resides in a node.

So component diagrams are used to visualize the organization and relationships among components in a system. These diagrams are also used to make executable systems.

## Purpose:Component diagram is a special kind of diagram in UML. The purpose is also different from all other diagrams discussed so far. It does not describe the functionality of the system but it describes the components used to make those functionalities.

So from that point component diagrams are used to visualize the physical components in a system. These components are libraries, packages, files etc.

Component diagrams can also be described as a static implementation view of a system. Static implementation represents the organization of the components at a particular moment.

A single component diagram cannot represent the entire system but a collection of diagrams are used to represent the whole.

So the purpose of the component diagram can be summarized as:

- Visualize the components of a system.

- Construct executables by using forward and reverse engineering.

- Describe the organization and relationships of the components.

## How to draw Component Diagram?Component diagrams are used to describe the physical artifacts of a system. This artifact includes files, executables, libraries etc.

So the purpose of this diagram is different, Component diagrams are used during the implementation phase of an application. But it is prepared well in advance to visualize the implementation details.

Initially the system is designed using different UML diagrams and then when the artifacts are ready component diagrams are used to get an idea of the implementation.

This diagram is very important because without it the application cannot be implemented efficiently. A well prepared component diagram is also important for other aspects like application performance, maintenance etc.

So before drawing a component diagram the following artifacts are to be identified clearly:

- Files used in the system.

- Libraries and other artifacts relevant to the application.

- Relationships among the artifacts.

Now after identifying the artifacts the following points needs to be followed:

- Use a meaningful name to identify the component for which the diagram is to be drawn.

- Prepare a mental layout before producing using tools.

- Use notes for clarifying important points.

The following is a component diagram for order management system. Here the artifacts are files. So the diagram shows the files in the application and their relationships. In actual the component diagram also contains dlls, libraries, folders etc.

In the following diagram four files are identified and their relationships are produced. Component diagram cannot be matched directly with other UML diagrams discussed so far. Because it is drawn for completely different purpose.

So the following component diagram has been drawn considering all the points mentioned above:

## Where to use Component Diagrams?We have already described that component diagrams are used to visualize the static implementation view of a system. Component diagrams are special type of UML diagrams used for different purposes.

These diagrams show the physical components of a system. To clarify it, we can say that component diagrams describe the organization of the components in a system.

Organization can be further described as the location of the components in a system. These components are organized in a special way to meet the system requirements.

As we have already discussed those components are libraries, files, executables etc. Now before implementing the application these components are to be organized. This component organization is also designed separately as a part of project execution.Component diagrams are very important from implementation perspective. So the implementation team of an application should have a proper knowledge of the component details.

Now the usage of component diagrams can be described as:

- Model the components of a system.

- Model database schema.

- Model executables of an application.

- Model system's source code.

# UML Deployment Diagram

## Overview:Deployment diagrams are used to visualize the topology of the physical components of a system where the software components are deployed.

So deployment diagrams are used to describe the static deployment view of a system. Deployment diagrams consist of nodes and their relationships.

## Purpose:The name Deployment itself describes the purpose of the diagram. Deployment diagrams are used for describing the hardware components where software components are deployed. Component diagrams and deployment diagrams are closely related.

Component diagrams are used to describe the components and deployment diagrams shows how they are deployed in hardware.

UML is mainly designed to focus on software artifacts of a system. But these two diagrams are special diagrams used to focus on software components and hardware components.

So most of the UML diagrams are used to handle logical components but deployment diagrams are made to focus on hardware topology of a system. Deployment diagrams are used by the system engineers.

The purpose of deployment diagrams can be described as:

- Visualize hardware topology of a system.

- Describe the hardware components used to deploy software components.

- Describe runtime processing nodes

## How to draw Deployment Diagram?Deployment diagram represents the deployment view of a system. It is related to the component diagram. Because the components are deployed using the deployment diagrams. A deployment diagram consists of nodes. Nodes are nothing but physical hardwares used to deploy the application.

Deployment diagrams are useful for system engineers. An efficient deployment diagram is very important because it controls the following parameters

- Performance

- Scalability

- Maintainability

- Portability

So before drawing a deployment diagram the following artifacts should be identified:

- Nodes

- Relationships among nodes

The following deployment diagram is a sample to give an idea of the deployment view of order management system. Here we have shown nodes as:

- Monitor

- Modem

- Caching server

- Server

The application is assumed to be a web based application which is deployed in a clustered environment using server 1, server 2 and server 3. The user is connecting to the application using internet. The control is flowing from the caching server to the clustered environment.

So the following deployment diagram has been drawn considering all the points mentioned above:

## Where to use Deployment Diagrams?Deployment diagrams are mainly used by system engineers. These diagrams are used to describe the physical components (hardwares), their distribution and association.

To clarify it in details we can visualize deployment diagrams as the hardware components/nodes on which software components reside.

Software applications are developed to model complex business processes. Only efficient software applications are not sufficient to meet business requirements. Business requirements can be described as to support increasing number of users, quick response time etc.

To meet these types of requirements hardware components should be designed efficiently and in a cost effective way.Now a day's software applications are very complex in nature. Software applications can be stand alone, web based, distributed, mainframe based and many more. So it is very important to design the hardware components efficiently.

So the usage of deployment diagrams can be described as follows:

- To model the hardware topology of a system.

- To model embedded system.

- To model hardware details for a client/server system.

- To model hardware details of a distributed application.

- Forward and reverse engineering.