## Slide 1: Software Engineering B.Tech IT/II Sem-II
Term: 2008-2009
Unit-7 PPT SLIDES
Text Books:1.Software Engineering, A practitioner’s approach Roger s. Pressman 6th edition McGraw-Hill
2.Software Engineering Somerville 7th edition
1

## Slide 2: Unit 7 Syllabus
Metrics for Process and Products : Software Measurement, Metrics for software quality.
Risk management : Reactive vs. Proactive Risk strategies, software risks, Risk identification, Risk projection, Risk refinement, RMMM, RMMM Plan.
<number>

## Slide 3: INDEX Unit 7
S.No | Topic Name | Lecture No | Slide No.
1. | Metrics for process and product: Software Measurement | L1 | 4
2. | Metrics for software quality | L2 | 12
3. | Risk Management: Reactive VS Proactive risk | L3 | 14
4. | Software Risk | L4 | 16
5. | Risk Identification | L5 | 18
6. | Risk Projection | L5 | 20
7 | Risk Refinement | L6 | 24
7. | Risk Mitigation Monitoring And Management | L6 | 26
8. | RMMM plan | L7 | 29
<number>

## Slide 4: Metrics for Process And Product
Software Measurement:
Software measurement can be categorized as
1)Direct Measure and
2)Indirect Measure
<number>

## Slide 5: Metrics for Process And Product
Direct Measurement
Direct measure of software process include cost and effort
Direct measure of product include lines of code, Execution speed, memory size, defects per reporting time period.
Indirect Measurement
Indirect measure examines the quality of software product itself(e.g. :-functionality, complexity, efficiency, reliability and maintainability)
<number>

## Slide 6: Reasons for measurement
To gain baseline for comparison with future assessment
To determine status with respect to plan
To predict the size, cost and duration estimate
To improve the product quality and process improvement
<number>

## Slide 7: Software Measurement
The metrics in software Measurement are
Size oriented metrics
Function oriented metrics
Object oriented metrics
Web based application metric
<number>

## Slide 8: Size Oriented Metrics
It totally concerned with the measurement of software.
A software company maintains a simple record for calculating the size of the software.
It includes LOC, Effort,$$,PP document,Error,Defect ,People.
<number>

## Slide 9: Function oriented metrics
Measures the functionality derived by the application
The most widely used function oriented metric is Function point
Function point is independent of programming language
Measures functionality from user point of view
<number>

## Slide 10: Object oriented metric
Relevant for object oriented programming
Based on the following
Number of scenarios(Similar to use cases)
Number of key classes
Number of support classes
Number of average support class per key class
Number of subsystem
<number>

## Slide 11: Web based application metric
Metrics related to web based application measure the following
Number of static pages(NSP)
Number of dynamic pages(NDP)
Customization(C)=NSP/NSP+NDP
C should approach 1
<number>

## Slide 12: Metrics for Software Quality
Measuring Software Quality
Correctness=defects/KLOC
Maintainability=MTTC(Mean-time to change)
Integrity=Sigma[1-(threat(1-security))]
Threat : Probability that an attack of specific type will occur within a given time
Security : Probability that an attack of a specific type will be repelled
<number>

## Slide 13: Metrics for Software Quality
4. Usability: Ease of use
5. Defect Removal Efficiency(DRE)
DRE=E/(E+D)
E is the no. of errors found before delivery and D is no. of defects reported after delivery
Ideal value of DRE is 1
<number>

## Slide 14: Risk Management
Risk is an undesired event or circumstance that occur while a project is underway
It is necessary for the project manager to anticipate and identify different risks that a project may be susceptible to.
Risk Management
It aims at reducing the impact of all kinds of risk that may effect a project by identifying, analyzing and managing them
<number>

## Slide 15: Risk Management
Reactive Vs Proactive risk
Reactive :
It monitors the projects likely risk and resources are set aside.
Proactive:
Risk are identified, their probability and impact is accessed
<number>

## Slide 16: Software Risk
It involve 2 characteristics
Uncertainty : Risk may or may not happen
Loss : If risk is reality unwanted loss or consequences will occur
It includes
1)Project Risk
2)Technical Risk
3)Business Risk
4)Known Risk
5)Unpredictable Risk
6)Predictable Risk
<number>

## Slide 17: Software Risk
Project risk: Threaten the project plan and affect schedule and resultant cost
Technical risk: Threaten the quality and timeliness of software to be produced
Business risk: Threaten the viability of software to be built
Known risk: These risks can be recovered from careful evaluation
Predictable risk: Risks are identified by past project experience
Unpredictable risk: Risks that occur and may be difficult to identify
<number>

## Slide 18: Risk Identification
It concerned with identification of risk
Step1: Identify all possible risks
Step2: Create item check list
Step3: Categorize into risk components-Performance risk, cost risk, support risk and schedule risk
Step4: Divide the risk into one of 4 categories
Negligible-0
Marginal-1
Critical-2
Catastrophic-3
<number>

## Slide 19: Risk Identification
Risk Identification includes
Product size
Business impact
Development environment
Process definition
Customer characteristics
Technology to be built
Staff size and experience
<number>

## Slide 20: Risk Projection
Also called risk estimation
It estimates the impact of risk on the project and the product
Estimation is done by using Risk Table
Risk projection addresses risk in 2 ways
Likelihood or probability that the risk is real(Li)
Consequences(Xi)
<number>

## Slide 21: Risk Projection
Steps in Risk projection
Estimate Li for each risk
Estimate the consequence Xi
Estimate the impact
Draw the risk table
Ignore the risk where the management concern is low i.e., risk having impact high or low with low probability of occurrence
Consider all risks where management concern is high i.e., high impact with high or moderate probability of occurrence or low impact with high probability of occurrence
<number>

## Slide 22: Risk Projection
Risk | Category | Probability | Impact | RMMM
Size estimate may be significantly low | PS | 60% | 2 | 
Larger no. of users than planned | PS | 30% | 3 | 
Less reuse than planned | PS | 70% | 2 | 
End user resist system | BU | 40% | 3 | 
<number>

## Slide 23: Risk Projection
The impact of each risk is assessed by Impact values
Catastrophic-1
Critical-2
Marginal-3
Negligible-4
<number>

## Slide 24: Risk Refinement
Also called Risk assessment
Refines the risk table in reviewing the risk impact based on the following three factors
Nature: Likely problems if risk occurs
Scope: Just how serious is it?
Timing: When and how long
<number>

## Slide 25: Risk Refinement
It is based on Risk Elaboration
Calculate Risk exposure RE=P*C
Where P is probability and C is cost of project if risk occurs
<number>

## Slide 26: Risk Mitigation Monitoring And Management (RMMM)
Its goal is to assist project team in developing a strategy for dealing with risk
There are three issues of RMMM
1)Risk Avoidance
2)Risk Monitoring and
3)Risk Management
<number>

## Slide 27: Risk Mitigation Monitoring And Management (RMMM)
Risk Mitigation
Proactive planning for risk avoidance
Risk Monitoring
Assessing whether predicted risk occur or not
Ensuring risk aversion steps are being properly applied
Collection of information for future risk analysis
Determine which risks caused which problems
<number>

## Slide 28: Risk Mitigation Monitoring And Management (RMMM)
Risk Management
Contingency planning
Actions to be taken in the event that mitigation steps have failed and the risk has become a live problem
Devise RMMP(Risk Mitigation Monitoring And Management Plan)
<number>

## Slide 29: RMMM plan
It documents all work performed as a part of risk analysis.
Each risk is documented individually by using a Risk Information Sheet.
RIS is maintained by using a database system
<number>